Test Completion Report

Executive Summary

This report provides a comprehensive overview of testing activities conducted on the E-Commerce Platform (automationexercise.com). Testing covered manual UI functionality, API endpoints, and database integrity across all major system features.

Project: E-Commerce Platform Testing Test Period: November 2025 Report Date: November 13, 2025 Test Environments:

- Primary Platform: http://automationexercise.com

- Database Platform: https://demo.opencart.com

Test Execution Overview

Overall Statistics

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases Planned | 80 | 100% |
| Test Cases Executed | 80 | 100% |
| Test Cases Passed | 71 | 88.75% |
| Test Cases Failed | 9 | 11.25% |
| Test Cases Blocked | 0 | 0% |
| Test Cases Not Executed | 0 | 0% |

Execution by Test Type

| Test Type | Total | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| Manual UI Testing | 49 | 44 | 5 | 89.80% |
| API Testing | 14 | 14 | 0 | 100% |
| Database Testing | 17 | 13 | 4 | 76.47% |

Detailed Test Results

1. Manual Testing Results

1.1 User Registration & Sign Up (16 Test Cases)

Status: 15 Passed, 1 Failed Pass Rate: 93.75%

Passed Test Cases:

- Successful user registration with valid data

- Registration with existing email (duplicate detection)

- Missing initial mandatory fields validation

- Registration with invalid email format

- Date of birth dropdown functionality

- Newsletter checkbox functionality

- Receive offers checkbox functionality

- Register without first name validation

- Register without last name validation

- Register without address validation

- Register without state validation

- Register without city validation

- Register without zipcode validation

- Register without mobile number validation

- Successful login with valid credentials

Failed Test Cases:

- TC16: Register with Invalid Mobile Number Format

  - Priority: High

  - Expected: Registration should fail with validation error for invalid mobile number format

  - Actual: Signup completed successfully despite invalid mobile number (abcd123)

  - Impact: Data integrity issue - allows non-numeric mobile numbers in database

1.2 Login & Logout (7 Test Cases)

Status: All Passed Pass Rate: 100%

Passed Test Cases:

- Successful login with valid credentials

- Login with incorrect password

- Login with unregistered email

- Login with empty fields

- Login with invalid email format

- Successful logout via header link

- Session termination via browser back button

1.3 Product Management (8 Test Cases)

Status: 7 Passed, 1 Failed Pass Rate: 87.5%

Passed Test Cases:

- Verify all products and product detail page

- Search product functionality

- View and cart brand products

- Verify recommended products section

- Verify product images display properly

- Verify featured products section

- Verify product price currency consistency

Failed Test Cases:

- TC3: View Category Products

  - Priority: Medium

  - Expected: Correct products should appear for selected category

  - Actual: When selecting Kids → Dress, unrelated items ("Sleeves Top" and "Shorts") appeared under the Dress category instead of Kids → Tops & Shirts

  - Impact: Category filtering logic partially broken, affecting user shopping experience

1.4 Shopping Cart (5 Test Cases)

Status: All Passed Pass Rate: 100%

Passed Test Cases:

- Add products in cart

- Verify product quantity in cart

- Remove products from cart

- Verify cart page summary

- Verify re-adding product updates quantity

1.5 Checkout & Orders (6 Test Cases)

Status: 5 Passed, 1 Failed Pass Rate: 83.33%

Passed Test Cases:

- Register while checkout

- Register before checkout

- Login before checkout

- Verify address details in checkout page

- Download invoice after purchase order

Failed Test Cases:

- TC4: Search Products and Verify Cart After Login

  - Priority: Medium

  - Expected: All products related to search term should be visible

  - Actual: When searching for category "Dress", at least one unrelated product appeared in search results

  - Impact: Search functionality returns inaccurate results, degrading user experience

1.6 Payment Processing (5 Test Cases)

Status: 2 Passed, 3 Failed Pass Rate: 40%

Passed Test Cases:

- Valid 16-digit card number

- Verify card has valid expiration date

Failed Test Cases:

- TC2: Verify Card Number with Less Than 16 Digits

  - Priority: High

  - Expected: Error message "Card number must be 16 digits"

  - Actual: Success message "Your order has been placed successfully"

  - Impact: CRITICAL - Payment validation bypassed, allowing invalid card numbers

- TC3: Verify Card Number with More Than 16 Digits

  - Priority: High

  - Expected: Error message "Card number must be 16 digits"

  - Actual: Success message "Your order has been placed successfully"

  - Impact: CRITICAL - Payment validation bypassed, allowing invalid card numbers

- TC5: Verify That Card is Expired

  - Priority: High

  - Expected: Error message "Card expired. Please use a valid card"

  - Actual: Success message "Your order has been placed successfully"

  - Impact: CRITICAL - Expired cards accepted, major security and compliance issue

1.7 UI & Navigation (9 Test Cases)

Status: 7 Passed, 2 Failed Pass Rate: 77.78%

Passed Test Cases:

- Verify home page loads

- Contact us form submission

- Verify subscription on cart page

- Add product review

- Verify scroll up using arrow button

- Verify scroll up without arrow button (Partial Pass - minor lag)

Failed Test Cases:

- TC4: Verify Test Cases Page

  - Priority: Medium

  - Expected: Test cases page loads successfully with all cases visible

  - Actual: Page loaded but one case missing

  - Impact: Minor - documentation/reference page incomplete

- TC5: Verify Subscription on Home Page

  - Priority: Medium

  - Expected: Success message appears for subscription

  - Actual: Subscription form submitted but no success message appeared

  - Impact: UX issue - no confirmation feedback to user

2. API Testing Results

All API Tests (14 Test Cases)

Status: All Passed Pass Rate: 100%

Passed Test Cases:

- GET all products list (200 response)

- POST to all products list - negative test (405 response)

- GET all brands list (200 response)

- PUT to all brands list - negative test (405 response)

- POST to search product with parameter (200 response)

- POST to search product without parameter (400 response)

- Verify login with valid details (200 response)

- Verify login without email parameter (400 response)

- DELETE to verify login - negative test (405 response)

- Verify login with invalid details (404 response)

- Delete user account (200 response)

- Update user account (200 response)

- GET user account detail by email (200 response)

Key Findings:

- All API endpoints functioning as expected

- Proper HTTP status codes returned

- Request validation working correctly

- No security vulnerabilities detected in API layer

3. Database Testing Results

3.1 User & Admin Database Tests (10 Test Cases)

Status: 7 Passed, 3 Failed Pass Rate: 70%

Passed Test Cases:

- Customer record insertion upon registration

- Password stored in encrypted format (bcrypt)

- Email uniqueness constraint enforced

- Admin account existence verified

- Admin user permissions correctly assigned

- Customer data update reflects in UI

- Login attempt fails for incorrect credentials

Failed Test Cases:

- DB_UA_07: Verify Deleting Customer Removes Associated Records

  - Severity: High

  - Expected: Customer record and related data removed or cascaded safely

  - Actual: User record deleted but related data in oc_address, oc_order, and oc_customer_login still exists

  - Impact: Data integrity issue - orphaned records remain in database

- DB_UA_08: Verify Login Attempt Updates Timestamp

  - Severity: High

  - Expected: Last login timestamp updated in database

  - Actual: Login succeeds but timestamp record appears inconsistently - sometimes missing in oc_customer_login

  - Impact: Audit trail incomplete, affects security monitoring

- DB_UA_10: Verify Deleting Admin User is Restricted

  - Severity: High

  - Expected: Deletion restricted or requires special privileges

  - Actual: Admin deleted and dashboard becomes unreachable

  - Impact: CRITICAL - System can become unusable if admin deleted

3.2 Product & Order Database Tests (7 Test Cases)

Status: 6 Passed, 1 Failed Pass Rate: 85.71%

Passed Test Cases:

- DB_UA_01: Product insertion in oc_product and oc_product_description tables

- DB_UA_02: Product update reflects in database

- DB_UA_03: Product deletion removes records correctly

- DB_UA_04: Product-category linkage verified via oc_product_to_category

- DB_UA_05: Order creation in oc_order and oc_order_product

- DB_UA_06: Payment transaction logged correctly

Failed Test Cases:

- DB_UA_07: Verify Foreign Key Constraints

  - Severity: High

  - Expected: Deletion restricted due to foreign key constraint, or controlled cascade

  - Actual: Green success message displayed and product deleted from Admin Panel despite existing orders

  - Impact: Data integrity violated - orders may reference non-existent products

Critical Issues Summary

High Severity Defects

- Payment Validation Bypass (3 Issues)

  - Card number length validation not enforced

  - Expired card validation not enforced

  - Risk: Financial and compliance violations

- Database Integrity Issues (5 Issues)

  - Orphaned records when deleting customers

  - Inconsistent login timestamp tracking

  - Admin deletion not restricted

  - Foreign key constraints not enforced for products with existing orders

  - Data integrity violations across multiple tables

- Mobile Number Validation Failure

  - Non-numeric mobile numbers accepted

  - Data quality issue

Medium Severity Defects

- Category Filtering Logic Error

  - Kids → Dress category showing incorrect products

  - Search functionality returning unrelated products

- UI Feedback Missing

  - No success message for homepage newsletter subscription

  - Test cases page missing content

Test Coverage Analysis

Features Fully Tested

- User authentication (login/logout)

- Shopping cart operations

- API endpoints

- Product display and images

- Basic checkout flow

Features Partially Tested

- Payment processing (validation issues found)

- Database cascade operations

- Category filtering

- Newsletter subscriptions

Features Not Tested

- Performance testing

- Security penetration testing

- Cross-browser compatibility

- Mobile responsiveness

- Load testing

Risk Assessment

High Risk Areas

- Payment Processing: Critical validation failures could lead to fraudulent transactions

- Database Integrity: Multiple cascade deletion issues and foreign key constraint violations may cause data corruption over time

- Admin Access: Unrestricted admin deletion can break the system

- Product-Order Linkage: Products can be deleted while referenced in orders, breaking referential integrity

Medium Risk Areas

- Search and Filtering: Inaccurate results affect user experience but not system stability

- Data Quality: Mobile number validation issue affects data reliability

Low Risk Areas

- UI Feedback: Missing success messages are UX issues with no functional impact

- Minor Navigation: Test cases page content missing is documentation-only issue

Test Environment

Configuration

- Primary Application URL: http://automationexercise.com (UI, Shopping, Checkout)

- Database Platform URL: https://demo.opencart.com (Backend, Admin, Database)

- Database: MySQL with OpenCart schema

- API Base URL: https://automationexercise.com/api

- Browsers Tested: Modern web browsers

Test Data

- User accounts created: Multiple test accounts (menna2006@gmail.com, syada@gmail.com, etc.)

- Products tested: Various categories including Blue Top, T-shirts, Dresses

- Payment data: Test card number 2742071709845243

Recommendations

Immediate Actions Required (Critical)

- Fix payment validation for card number length and expiration dates

- Implement proper database cascade rules for customer deletion

- Restrict admin user deletion or add confirmation with recovery mechanism

- Fix foreign key constraint enforcement for product deletion when orders exist

- Ensure login timestamp consistency in oc_customer_login table

Short-term Improvements (High Priority)

- Resolve mobile number validation to accept only numeric values

- Fix category filtering logic for Kids products

- Implement consistent login timestamp tracking

- Add success message for homepage newsletter subscription

Long-term Enhancements (Medium Priority)

- Complete test cases page content

- Improve search algorithm accuracy

- Add comprehensive validation messages across all forms

- Implement audit logging for critical operations

Exit Criteria Assessment

| Criteria | Target | Actual | Status |
| --- | --- | --- | --- |
| Test Execution | 100% | 100% | MET |
| Pass Rate | 95% | 88.75% | NOT MET |
| Critical Defects | 0 | 9 | NOT MET |
| High Priority Tests | 100% Pass | 84% Pass | NOT MET |
| Documentation | Complete | Complete | MET |

Overall Status: EXIT CRITERIA NOT MET

The application cannot be recommended for production release due to critical payment validation and database integrity issues. A second testing cycle is required after defect fixes.

Defect Summary by Priority

| Priority | Count | Percentage |
| --- | --- | --- |
| High | 9 | 100% |
| Medium | 0 | 0% |
| Low | 0 | 0% |
| Total | 9 | 100% |

Conclusion

Testing of the E-Commerce Platform has been completed with 88.75% test cases passing. While API functionality is solid (100% pass rate) and most user-facing features work correctly, critical issues in payment validation and database integrity require immediate attention.

Key Achievements:

- Comprehensive test coverage across UI, API, and database layers

- All 80 planned test cases executed successfully

- API layer fully functional with no defects

- Core shopping and cart functionality working correctly

Critical Blockers:

- Payment validation bypass allowing invalid and expired cards

- Database integrity issues with cascade operations and foreign key constraints

- Admin account deletion vulnerability

- Product deletion allowed despite existing order references

Recommendation: DO NOT RELEASE to production until all High severity defects are resolved and retesting confirms fixes. Estimated additional effort: 1-2 weeks for fixes and regression testing.

Report Prepared By: QA Team Report Date: November 13, 2025 Next Review Date: Upon defect resolution